## Slide 1: Opinion Polling System
M RamaKrishna Reddy
13mse0323

## Slide 2: SCM plan
Purpose:
The Configuration Management Plan (CMP) defines the guidelines to be used to manage changes to the Opinion Poll System (OPS). The opinion poll system consists of functionalities like voter verification and voter registration and result analysis.
System Overview
The major functional objectives of opinion poll system are:
• Enable voter-focused services
• Facilitate single point-of-entry for the voter where the direct participation is associated by checking.
• verifying the poll creation requests
• verifying user
• Encrypting the results for preventing data modification.
• create graphs for the easy understanding of polls.

## Slide 3
2.0 Configuration Management
2.1 Organization
The following are the people who have responsibilities with regard to configuration management for opinion poll system.
1. System Owner or Designated Representative
2. Project Manager
3. Senior Analyst & Senior Programmer
4. Configuration Manager
5. Configuration Control Board

## Slide 4
2.2 Responsibilities
Project Manager
• Interfaces with the System Owner and the Pilot Group POCs to ensure that the configuration management plan procedures.
Configuration Manager
• Coordinates with the Project Team in identifying Configuration Items.
• Determines the areas affected by each Configuration Item.
2.3 Relationship of SCM to the Software Process Life Cycle:
opinion poll system uses Bootstrap model for the development.
Bootstrap is a method to evaluate and improve the quality of software product and management and process of organization.
This is imposed by ISO9000.
It consists of:
1.Initial
2.Repeatable
3.Defined
4.Managed
5.Optimizing

## Slide 5
2.4 Interfaces to Other Organizations on the Project:
It uses graph maker. The graph maker is a tool which analyses the poll results and then generated graphs as the user requirements.
2.5 SCM Responsibilities of the Organizations:
System Owner or Designated Representative
• Advises Pilot Group POC’s and the CITSS Project Team (through the Project Manager).
• Signs off on major Opinion poll system deliverables.
• Concurs/Non-concurs upon any substantive project issues that impact resources, schedules, and other operational considerations.
Pilot Group POCs & Pilot Group Members
• Approves/disapproves system functionality proposed.
• Signs off on major Opinion Poll System deliverables.
• Concurs/Non-concurs upon any substantive Opinion Poll System issues which impact resources, schedules, and other operational considerations.

## Slide 6: 3.0 SCM ACTIVITIES:
3.1 Configuration Identification:
Configuration Items are:
1.High level Design
2.Low Level Design
3.Databases
4.Page verifier
5.Project Code
6.Graph maker
7.All hardware and accompanying documentation for the opinion poll system.
8. All Desktop Operating System releases (i.e. Windows 95 and above)
9. All Data Base Management System (DBMS) releases and documentation.
10. All other related COTS software releases and documentation

## Slide 7
3.2 Configuration Management and Control
3.2.1 Request for Change At any time, any of the group member can request a change in any part of the application. Most of the time, the team gathers as whole. However, if we do not get that chance, since we are a small team consisting of four people, the requests are evaluated almost instantly via e­mail or phone. If the changes are approved by all the members, they are assigned in the Trac system with a ticket. The changes can be traced by using SVN.
3.2.2 Acceptance Or Rejection Changes We did not explicitly assign a project manager or team leader. However, for each part of the project, there is a person who has more responsibility for that part. Although that person has more responsibility for that part, the decisions could be accepted or rejected by the all members of the team.
3.2.3 Implementing the Changes When the change is accepted by all the members, the followings are done. Firstly, the source code is changed as required. Then, unit testing is done. Lastly, the changes in the source code is updated in SVN

## Slide 8
3.3 Configuration Status Accounting Configuration status accounting (CSA) is the process of creating and organizing the knowledge base necessary for the performance of configuration management. In addition to facilitating CM, the purpose of CSA is to provide a highly reliable source of configuration information to support all project activities including program management, systems engineering, software development, modification, and maintenance.
Our accounting activities are as follows:
• Configuration status information reporting
• Keeping the configuration change history
• Milestone configuration reports
• Audit reports
• SVN and Track activities
1. Change log
2. Progress report
3. CI status report
4. Transaction report

## Slide 9
3.4 Auditing
Auditing plays an important part in our project. Auditing is regularly done by weekly meetings. At the start of weekly meetings, each member demonstrates his/her assigned job to others. If these jobs are found deficient or lacking by other members, fix jobs are filed to that member.
Change requests are mostly handled with the Trac system. However, if there is a disputed change request, this request is discussed thoroughly. Justification of these change requests are required to get the approval of other members.

## Slide 10
3.4.2 CIs under Audit:
1. Database design: As we are changing the design of the database to encrypt the results. The audits are to be performed to see how much extent the changes are being implemented.
3.4.3 Audit Procedures:
1. Functional config audit FCA
FCA team review the teat plans, the test data and the testing methodology to verify
that all functional parameter were tested.
FCA involves structured and well defined sequence of tests
2. Physical config audit PCA
After completion of FCA
Documentation of each CI and the software systems that will be delivered with the
software product describes functional and physical characteristics.
When PCA is completed, product baselines established.

## Slide 11
3.4.4 Audit Follow-Up Activities:
1. Development TRR – successful completion of unit testing of a given application
2. Project TRR-successful completion of software integration test SIT of a given application
3. Enterprise TRR -successful completion of functional validation test (FVT) of a given application.

## Slide 12
4.0 SCM SCHEDULES:
We partitioned our milestones into tasks to organize our project according to the deadlines
○Prototype implementation (nov, 25, 2016)
○ Prototype testing (dec 17, 2016)
○ Web application testing (jan 27, 2017)
○ User Interface design (feb, 5, 2017)
○ Prototype release (mar 2, 2017)
○ Final test (apr 20, 2017)
○ Team presentation (may 2, 2017)
○ Final release (june 6, 2017)

## Slide 13
5.0 Configuration Management Resources
IBM configuration Management and Version Management tool has been used for automated configuration management tool. It is likely that a common software package will be used and there will be no costs incurred on a specific tool. As a result, no additional training, personnel, or equipment will be required.
6.0 Configuration Management Plan Maintenance
The Project and Configuration Managers are responsible for maintaining this plan. The plan is subject to the procedures specified in the Opinion Poll Software Quality Assurance Plan (SQAP). Under the terms of the SQAP, the CM plan is subject to review throughout the CITSS life cycle, particularly during the In-Stage Assessment and Stage Exit processes. Significant changes will be made through a new version release of the plan. Minimal changes may be made through the use of page updates.

## Slide 14: SCM tool
IBM configuration Management and Version Management tool
Description:
This was a client-server based system, with command-line and graphical clients for several platforms and servers available for several flavours of Unix
A relational database was used to keep tracking information but a separate Source Control Manager such as Source Code Control System (SCCS) or PVCS was used to maintain version history for each file. The filenames for these files are actually stored in the relational database - as a result, filenames in the SCCS tree are numeric ids.

## Slide 15
Concepts:
Files are created and associated with Components.
Components form a directed graph where each Component can have several parents. Components are a logical grouping mechanism allowing Files to be grouped together without regard to their physical pathnames (unlike directories or folders which lie on the path).
Permissions can be given at the Component level, allowing for distributed administration. The permission to give other permissions can be granted.
A Release was a set of files with a common root. Releases could share files with other releases. The sharing could be defined to follow the latest version called Linking.
A Level is a snapshot of all files. Similar to a "tag" in other source control systems - but with a twist. If the Release is in "binding mode" (most commonly used), the Levels contain only the files referenced by the LevelMembers (Defects and Features). As a result, a Level only contains changes (file versions) that are approved and not just the latest file versions in the repository.

## Slide 16
Features:
Defect tracking was integrated into the source control system.
Ability to configure a repository to require defects to be associated with every file check-in.
Levels are used to manage sets of defects, allowing managers to think in terms of sets of changes rather than sets of files.
Distributed administration allows for delegation of authority. This is particularly useful in large teams.
It has the ability to track file histories even after renaming. This is because the filename on disk was a number and the filename in the database could be changed.
Files could be shared between source code Releases
Weakness:
Locking used to be the only mechanism for controlling access to files. This was typical for source control systems of that time period but would be considered a major weakness today. The most current implementation has become more robust, allowing concurrent development, conflict resolution and merge.
Having a centralized server limits the ability to work in disconnected manner. Although, this is a failing of nearly all remote source control systems unless a local repository is created, giving the illusion of redundancy and source control, which will ultimately require a sync with the remote source control server at some point to submit any deltas.